# Halight x St. Clair College – Capstone Internship Kick-Off

As part of our capstone proposal with the Data Analytics program at St. Clair College, we’re recommending real-world projects that deliver clear business value. These initiatives touch core areas of our business—from AI-driven learning to user engagement optimization—and offer you a chance to build portfolio-ready work that matters.

Each project aligns with Halight’s product and data strategy, and supports outcomes we care about: better learning experiences, deeper insights, and smarter systems.

Visit our website https://halight.com/ to understand more about who we are, what we accomplish & the brands that we work with.

Information Radiators – Live Performance Dashboards

We're shifting toward a performance-driven culture, and we need better visibility into the data we already collect. This project will define and build “information radiators”—dashboard displays placed around the office that showcase key metrics. You’ll work with department leads to determine what matters most, and then help visualize and deploy that data for everyone to see.

Project Plan

Phase 1: Opportunity and Alignment

- Meet with Halight leadership and department managers to understand the purpose of information radiators.

- Define what success looks like for the project (visibility, culture alignment, accessibility).

- Identify the key audiences for the dashboards (e.g., product team, customer success, execs).

Phase 2: Data Discovery and Familiarization

- Inventory available data sources (e.g., JSON APIs, databases, exports, third-party tools).

- Document data structures, access methods, and update frequencies.

- Identify challenges with data availability (e.g., incomplete feeds, uncompiled metrics).

- Propose approaches for handling gaps (e.g., headless browser extraction, manual sync, approximations).

Phase 3: Metric Selection

- Prioritize 5–10 key performance metrics for the first dashboard iteration.

- Define how each metric should be measured (formula, source, refresh cadence).

Phase 4: Data Aggregation and Transformation

- Build connections to multiple data sources.

- Normalize the data into consistent formats for dashboard use.

- Validate that values match expectations (spot check against raw exports or reports).

- Document the process so it can be repeated or extended.

Phase 5: Dashboard Development

- Create a prototype dashboard showing key metrics in one place.

- Incorporate time-based analysis to show how metrics evolve (e.g., daily, weekly, monthly).

- Iterate on the layout and design based on feedback from Halight stakeholders.

- Ensure the dashboard can refresh automatically or with minimal effort.

Phase 6: Broadcasting and Deployment

- Research options for displaying dashboards on monitors (e.g., Raspberry Pi, Fire Stick, smart TV browsers).

- Implement a working solution and test display rotation, auto-refresh, and uptime.

- Document the broadcasting setup so it can be replicated in other office locations.

Phase 7: Final Presentation and Handoff

- Present the final dashboard(s) to Halight leadership and staff.

- Demonstrate how data is aggregated, visualized, and broadcast.

- Deliver documentation covering:

  - Data sources and connections

  - Metric definitions

  - Broadcasting method setup

  - Maintenance instructions

Data Source – See the reference document for Group2. There are X main tables that you will be pulling using Amazon Athena. The schema is provided in the accompanying file.

Excel Spreadsheet Guide:

- There are a lot of headers in the table. You should be selective with what you are adding in – I highlighted the really important metrics for each in green.

- Don’t worry about the red rows – these will be removed in the final dataset.

Reminder – the goal of this is to have focused stats that can act as a reel for TVs stationed around the office.