Notebook Analysis Blueprint

Implementation Guide — Halight Performance Intelligence

Group 8  |  St. Clair College Capstone  |  Updated March 2026

Purpose: Internal analytics work to understand data, validate joins, define metrics, and build the modelling layer prior to UI/Dashboard development. Each notebook produces one or more parquet output files consumed directly by the Flask dashboard.

A.  Required Tables for Analysis

Core Dimension Tables

- users — user profiles, engagement counters, lifecycle timestamps

- instances / instances_v — client-to-program mapping

- rewards — reward catalog and configuration

- snippets — video/content item metadata

Core Event / Fact Tables (Behavioural Data)

- li_attempts — learning item attempts (primary engagement table)

- reward_user_claims / reward_user_claims_v — reward transactions

- survey_user_completions — survey participation events

- community_comments — community posts and replies

- snippet_view_logs — content view events

- sale_user_submissions — sale activity

- achievement_user_completions — achievement events

- bdg_user_completions — badge events

Aggregated Views

- rcs_lifetime_stats_by_month_v — monthly platform KPI aggregates

- rcs_user_lifetimes_no_stats_v — per-user lifetime engagement

- li_stats_agg_all_v — pre-aggregated LI performance stats

B.  Notebook Structure & Objectives

01_user_analysis.ipynb  (v2 — updated)

Owner: Souravdeep. Tables: users. Status: Complete.

- Goal:  Full EDA, feature engineering, baseline ML on users table only.

- EDA:  Distributions, Spearman correlation (replaces Pearson — correct for skewed data), categorical analysis, datetime trends, bivariate boxplots.

- Feature Engineering:  days_since_last_login, account_age_days, signup_month, recency_segment, churn_label, log1p-transformed engagement features.

- Engagement Score:  PCA-derived weights applied to log-transformed features — statistically justified, not arbitrary.

- Cohort Retention Heatmap:  Month-of-signup × months-since pivot showing % of each cohort still logging in — new in v2.

- RFM Segmentation:  Recency (days since login) + Frequency (completions) + Monetary (points balance) quintile scoring — replaces naive KMeans on raw features.

- Churn Model (v2):  XGBoost with days_since_last_login REMOVED from features — prevents target leakage. Evaluated with ROC-AUC, PR-AUC, confusion matrix, Precision-Recall curve.

- SHAP Explainability:  TreeExplainer summary and beeswarm plots explain WHY the model predicts churn for each user — required for executive trust.

- Output:  users_business.parquet, growth_metrics.parquet, cohort_retention.parquet, user_feature_mart.parquet, churn_model_v2.pkl

02_growth_analysis.ipynb

Owner: Priyanka. Tables: users, instances, client mapping. Status: In Progress.

- Goal:  Deep growth analysis at client and program level — extends the user-level growth from notebook 01.

- Metrics:  New users (daily/weekly/monthly), Growth rate %, User distribution per client/instance, Identification of top-growing clients.

- Client mapping:  Join users.retailer → instances.client_name to produce per-client breakdowns.

- Output:  growth_metrics.parquet (with client dimension added)

03_li_attempts_analysis.ipynb  (NEW — added in v2)

Owner: Sakshi / Souravdeep. Tables: li_attempts, users_business (from staging). Status: New.

- Goal:  Full analysis of the li_attempts table — the primary behavioural event table. Every learning attempt generates a row here. This notebook extracts user-level and content-level learning intelligence that the users table alone cannot provide.

- Data Quality:  Deduplicate on attempt_id (Athena daily snapshots), remove revoked attempts (is_revoked=1), remove null user_id and start_ts rows, cap duration at 480 min.

- Univariate EDA:  Status distribution, pass rate, score distribution, duration distribution.

- Temporal Analysis:  Monthly total attempts, monthly unique learners, avg attempts/user per month. Weekday and hourly patterns — when do users engage most?

- Content Performance:  Per-learning-item stats: total_attempts, unique_users, pass_rate, avg_score, avg_duration. Content quality quadrant (volume vs pass rate) flags high-volume low-pass content for review.

- Per-User Features:  Aggregated per user across all-time, last 30 days, and last 90 days: total_attempts, passed_attempts, unique_li_attempted, avg_score, total_duration_mins, active_days, days_since_last_attempt.

- Cross-Table Analysis:  Joined onto users_business — learning engagement by account_status, country, retailer. Spearman correlation: learning metrics vs churn_probability.

- Dashboard Metrics:  Total Attempts, Avg Attempts per User, Avg Score, Pass Rate, Active Learning Days — all exported to li_dashboard_snapshot.json for Page 1.

- Output:  li_attempts_metrics.parquet (per-user), content_performance.parquet, monthly_attempts.parquet, li_dashboard_snapshot.json

04_retention_analysis.ipynb

Owner: Sakshi. Tables: users, li_attempts, rcs_user_lifetimes_no_stats_v. Status: In Progress.

- Goal:  Build the definitive retention view of the platform using the lifetime stats view alongside raw event data.

- Metrics:  Cohort retention (extended from 01 using rcs data), Monthly Active Users (MAU), Days since last activity (multi-signal), Churn rate by cohort.

- Note:  The basic cohort heatmap is in 01_user_analysis. This notebook builds a more complete version using rcs_user_lifetimes_no_stats_v which has validated active/inactive/at-risk lifecycle flags.

- Output:  retention_metrics.parquet

05_feature_mart_creation.ipynb

Owner: Aum. Tables: All engagement tables + users. Status: In Progress.

- Goal:  Produce the final full cross-table user_feature_mart that powers Pages 3 and 4 of the dashboard.

- Key Columns:  total_attempts_30d, total_attempts_90d, avg_score, pass_rate, total_rewards_30d, total_comments_30d, total_surveys_30d, days_since_last_activity, active_days_30d, days_since_last_attempt (from 03), client_id, rfm_segment (from 01), churn_label, churn_probability (from 01).

- Join Strategy:  Left join all behavioural tables onto users_business on user_id. Fill nulls with 0 for all count columns.

- Output:  user_feature_mart.parquet (full cross-table version, replaces the users-only mart from 01)

06_modeling.ipynb

Owner: Faiyaz. Tables: user_feature_mart (from 05). Status: In Progress.

- 1. Engagement Segmentation (KMeans + RFM):  Use cross-table features from the full feature mart for richer clusters. Compare KMeans result to RFM segmentation from notebook 01. Features: total_attempts_30d, avg_score, active_days_30d, total_rewards_30d.

- 2. Churn Prediction (XGBoost — production version):  Retrain on full feature mart (all tables). Maintain leakage-free feature set. Target: churn_label. Output: churn_probability per user.

- 3. Growth Forecast (Prophet / ARIMA):  Input: weekly new users from growth_metrics.parquet. Output: forecast_next_30_days.

- 4. SHAP Explainability:  All production models must have SHAP values computed and saved. This enables the "Why is this user at risk?" tooltip on Dashboard Page 4.

- Output:  All model files to data/models/ — churn_model_final.pkl, growth_forecast.pkl, shap_values.parquet

C.  Data Flow & Output Files

| Output File | Created By | Used By |
| --- | --- | --- |
| data/staging/users_business.parquet | 01_user_analysis | All notebooks, dashboard |
| data/marts/growth_metrics.parquet | 01, 02 | Dashboard Page 1, 2 |
| data/marts/cohort_retention.parquet | 01_user_analysis (v2) | Dashboard Page 2 |
| data/marts/li_attempts_metrics.parquet | 03_li_attempts (NEW) | Dashboard Page 1, 3, 4, 05_feature_mart |
| data/marts/content_performance.parquet | 03_li_attempts (NEW) | Dashboard Page 3 |
| data/marts/monthly_attempts.parquet | 03_li_attempts (NEW) | Dashboard Page 1, 2 |
| data/marts/li_dashboard_snapshot.json | 03_li_attempts (NEW) | Dashboard Page 1 KPI cards |
| data/marts/retention_metrics.parquet | 04_retention_analysis | Dashboard Page 2 |
| data/marts/user_feature_mart.parquet | 05_feature_mart | Dashboard Page 3, 4 (final) |
| data/models/churn_model_v2.pkl | 01_user_analysis (v2) | Dashboard Page 2, 4 (baseline) |
| data/models/churn_model_final.pkl | 06_modeling | Dashboard Page 2, 4 (production) |
| data/models/growth_forecast.pkl | 06_modeling | Dashboard Page 2 |

D.  Key Improvements in v2

| Issue (from v1) | Fix Applied in v2 | Notebook |
| --- | --- | --- |
| Target leakage in churn model | days_since_last_login removed from model features | 01 |
| Pearson correlation on skewed data | Replaced with Spearman correlation throughout | 01 |
| Arbitrary engagement score weights | PCA loadings used to derive statistically-justified weights | 01 |
| Naive KMeans on raw features | Log1p transform applied before clustering; RFM segmentation added | 01 |
| No cohort retention analysis | Month-of-signup × months-since heatmap added | 01 |
| Weak model evaluation | Confusion matrix + Precision-Recall curve + SHAP added | 01 |
| li_attempts not analysed | New notebook 03 added — full LI analysis with per-user and content features | 03 (NEW) |
| No content performance view | Content quality quadrant (volume vs pass rate) added | 03 (NEW) |
| No learning-based features for churn | days_since_last_attempt, active_days_30d, avg_score added to feature mart | 03, 05 |

— End of Notebook Analysis Blueprint —